Goals View Componentization Specification

Omvra / Plumy · implementation plan · 19 July 2026

Outcome. Reduce GoalsView from a monolithic canvas surface into explicit, reusable React boundaries while preserving persistence, graph behavior, keyboard interaction, policy semantics, and the existing visual language.

# 1. Scope and current state

The current implementation is concentrated in src/app/components/views/GoalsView.tsx. It currently owns goal persistence, canonical hydration, selection, pan/zoom, drag state, connector creation and rewiring, dialogs, policy updates, node rendering, the toolbar, the sidebar, the inspector, and canvas controls.

Reuse the existing GoalRecord and GoalElement contracts in src/app/types.ts.

Reuse graph validation in src/app/utils/goalCanvas.ts, especially cycle detection and connection checks.

Reuse existing UI primitives: Input, Select, Tooltip, dialogs, and existing icon components.

Do not add a graph library, state library, or new dependency for this refactor.

# 2. Component map from the annotated image

| # | Component | Owns | Implementation direction |
| --- | --- | --- | --- |
| 1 / 4 / 7 | GoalNode | One workflow node, state, body, status/readiness, ports, keyboard and pointer entry points. | One shared node renderer keyed by GoalElementType; memoize it. Do not create one component per node type unless markup materially diverges. |
| 2 | GoalsToolbar | Add-node tools, agent menu, connector mode and toolbar actions. | Use explicit children/slots for tool content. Keep tool metadata in goalToolItems.tsx. |
| 3 | GoalsSidebar | Goal list, counts, status summary, collapse state and new-goal action. | Keep goal selection behavior here; use existing status helpers. |
| 5 | GoalInspector | Right panel shell, selected-element heading, scroll region and section composition. | Use a compound shell with Header, Content and Footer slots. |
| 6 | Inspector sections | Basics, condition, handoff, policy, connections, status and delete action. | Each section gets only the selected data and callbacks it consumes; no show/hide boolean explosion. |
| 8 | GoalsCanvasControls | Pan mode, zoom controls and transient spacebar/pan message. | Keep the transient message in its own DOM row above the persistent rounded toolbar. |

# 3. Target composition

GoalsView should become the composition root. It should assemble the surface and pass external props, while focused children render the visual structure.

<GoalsProvider ...>

<GoalsLayout>

<GoalsSidebar />

<GoalsCanvas>

<GoalsToolbar />

<GoalConnectorLayer />

<GoalNodeLayer />

<GoalsCanvasControls />

</GoalsCanvas>

<GoalInspector />

</GoalsLayout>

<DeleteGoalDialog />

<NewGoalDialog />

</GoalsProvider>

# 4. Proposed file structure

src/app/components/goals/GoalsView.tsx

src/app/components/goals/GoalsSidebar.tsx

src/app/components/goals/GoalsCanvas.tsx

src/app/components/goals/GoalNode.tsx

src/app/components/goals/GoalNodePorts.tsx

src/app/components/goals/GoalConnectorLayer.tsx

src/app/components/goals/GoalsToolbar.tsx

src/app/components/goals/GoalsCanvasControls.tsx

src/app/components/goals/GoalInspector.tsx

src/app/components/goals/inspector/InspectorBasicsSection.tsx

src/app/components/goals/inspector/InspectorConditionSection.tsx

src/app/components/goals/inspector/InspectorHandoffSection.tsx

src/app/components/goals/inspector/InspectorPolicySection.tsx

src/app/components/goals/inspector/InspectorConnectionsSection.tsx

src/app/components/goals/inspector/InspectorStatusSection.tsx

src/app/components/goals/dialogs/DeleteGoalDialog.tsx

src/app/components/goals/dialogs/NewGoalDialog.tsx

src/app/components/goals/goalToolItems.tsx

Do not extract hooks or a provider in the first pass unless prop threading becomes materially difficult. First extract the annotated visual surfaces while keeping behavior in the existing state boundary.

# 5. State and behavior boundaries

Persistence: keep canonical hydration-before-write and focus refresh behavior intact. A presentational child must not write directly to storage.

Selection: maintain active goal and selected element normalization in one state boundary; inspector and canvas consume the result.

Canvas interaction: keep pan, zoom, drag and keyboard navigation together until the visual split is stable.

Connections: keep connector creation, rewiring, cycle checks and error state together; call wouldCreateGoalCycle from goalCanvas.ts.

Inspector mutations: preserve updateGoal, updateElement, updatePolicy and updatePolicyDimension semantics; sections should receive narrow callbacks.

Dialogs: move delete-goal and new-goal markup into explicit dialog components, reusing existing dialog conventions where possible.

# 6. React and performance rules

Memoize GoalNode and GoalConnectorLayer; keep callbacks stable so selection changes do not rerender every node unnecessarily.

Avoid components declared inside GoalsView.

Keep connector rendering separate from node rendering.

Use functional state updates for goal mutations.

Keep transient pointer movement in refs or local interaction state where possible; commit durable positions through the existing goal mutation path.

Avoid passing the full GoalRecord into every inspector section when a selected element or derived policy value is sufficient.

Prefer children and compound slots over accumulating boolean props or render-prop fields.

# 7. Delivery sequence

Extract GoalsSidebar, GoalsToolbar and GoalsCanvasControls without changing behavior.

Extract GoalNode, GoalNodePorts and GoalConnectorLayer; preserve selection, drag, ports, connectors and keyboard behavior.

Extract GoalInspector and split all annotated sections into focused components.

Extract DeleteGoalDialog, NewGoalDialog, tool metadata and presentation helpers.

Only if needed, extract persistence, interaction, connection and inspector hooks/provider state.

Run build, targeted goal-canvas tests, keyboard/manual interaction QA, and diff hygiene checks.

# 8. Acceptance criteria

[ ] All eight annotated areas map to named components with clear ownership.

[ ] GoalsView is a composition root rather than the owner of all markup.

[ ] Node types continue to render from the existing GoalElement model.

[ ] Selection, drag, pan, zoom, connector creation, rewiring, cycle prevention and deletion behave as before.

[ ] The inspector retains all current sections and policy semantics.

[ ] Canonical goal persistence and Electron-store hydration remain unchanged in behavior.

[ ] No duplicate UI primitives or new dependencies are introduced.

[ ] npm run build, relevant goal canvas tests, and git diff --check pass.

# 9. Omvra task breakdown

The implementation is tracked as six frontend tasks assigned to Ted, the Senior Front-end Engineer, linked to the existing Omvra Goals & Loops Workspace milestone. Dependencies form a single safe delivery chain: shell → canvas → inspector → cleanup → hardening → verification.

| # | Task | Depends on | Todo focus |
| --- | --- | --- | --- |
| 1 | Goals surface shell and controls | — | Sidebar, toolbar, canvas controls, composition shell, preserve current rounded/transient control layout. |
| 2 | Canvas nodes and connector layer | 1 | GoalNode, ports, node layer, connector SVG layer, memoization, selection/drag/keyboard parity. |
| 3 | Inspector shell and sections | 2 | Panel shell plus basics, condition, handoff, policy, connections, status and delete sections. |
| 4 | Dialogs, metadata and presentation helpers | 1, 3 | New/delete dialogs, tool metadata, status/readiness/icon helpers, direct imports. |
| 5 | State and performance hardening | 2, 3, 4 | Extract only justified hooks/provider state, stabilize callbacks, reduce unnecessary rerenders. |
| 6 | Verification and handoff | 5 | Build, targeted tests, keyboard/manual QA, diff check, document final evidence. |

# 10. Source anchors

src/app/components/views/GoalsView.tsx — current implementation boundary.

src/app/types.ts — GoalElementType, GoalElement, GoalRecord and policy contracts.

src/app/utils/goalCanvas.ts — graph connectivity and cycle validation.

src/app/components/ui/ — existing accessible primitives to reuse.

Attached annotated screenshot — componentization targets 1–8.